Autonomous Cyber-Physical System on Kubernetes: an LLM as the Control Hand

Project / Lab Proposal — D7065E · Dhivya Priya Komathivanan, Luleå University of Technology · September 2026

## 1. Objective and idea

This project extends the D7065E BuildSim cyber-physical loop into a real, hardware-backed system deployed on Kubernetes and driven by an autonomous LLM agent. The agent is the "hand" of the system: it perceives the building through sensors and acts on its actuators through guarded tools, closing the loop autonomously. The focus of the study is not only when the agent succeeds, but how and why it fails when put in charge of a real physical process.

Research question. Can an LLM agent safely and correctly run a real cyber-physical control loop — perceive sensor state, decide, and actuate — and where does it fail? A stalled room temperature can be a genuine physical fault (a stuck relay, a sensor dropout, an open window) or an agent error (a hallucinated command, a fabricated diagnosis, or acting on stale data). Distinguishing and characterising these is the core of the work.

Failure modes studied. A physical-control hallucination taxonomy — H1 phantom actuator (commands a device that does not exist); H2 malformed or illegal command (out-of-range or wrong state); H3 fabricated diagnosis (claims a cause the data does not support); H4 stale-perception action (acts on frozen or missing sensor data without noticing).

## 2. Architecture

Two layers, joined by a single MQTT seam so the physical loop keeps running even if the software is disturbed. Layer 0 (edge, real hardware): a Raspberry Pi with a DS18B20 temperature sensor and a relay-driven heater; a thin edge agent publishes readings and obeys commands. Layer 1 (Kubernetes): the broker, the MQTT-to-database consumer, TimescaleDB, the guarded control tools, the LLM agent, and a dashboard, all as pods. The LLM hand perceives (read sensors, query history) and acts (set_actuator, create_alert), guarded by an actuator whitelist, a required reason, and a full audit log.

Figure 1. System architecture — the LLM control hand over edge hardware, deployed on Kubernetes.

## 3. Method (phased)

- P1 Bench the physical loop (fake then real driver); prove set_actuator moves the temperature and read_sensors works on hardware.

- P2 Containerise and deploy the control stack on Kubernetes; point the consumer at the Pi.

- P3 Give the agent the control hand in-cluster; confirm the closed loop on real hardware.

- P4 Inject physical faults and agent-confuser conditions; score against ground truth; replay the audit log for failure analysis.

## 4. Evaluation

Faults and confusers are organic and each has a known correct response, so behaviour is scored against ground truth (scripted injections, recorded timestamps, resets between trials, >=5 repetitions per condition).

| Cond. | Fault / confuser | Correct response | Note |
| --- | --- | --- | --- |
| P1 | Stuck relay (command on, relay open) | Re-fire, then alert | Temperature stays flat despite command. |
| P2 | Sensor dropout / drift | Flag the sensor | Reading frozen or null; do not chase a phantom change. |
| P3 | Open-window disturbance | Recognise disturbance | Heater on, heat loss dominates. |
| D1 | Frozen / stale reading | Notice the perception gap | Tests H4: do not act on stale data. |

Metrics. Control-task success (reach and hold the setpoint band); remediation correctness (right action for the fault); hallucination and guardrail events (phantom actuator, illegal command refused, false diagnosis); and time-to-correct-action per condition.

## 5. Safety

Physical actuation is limited by an actuator whitelist with a required reason and full audit: the agent may only toggle relays on the allow-list, must give a reason, and cannot invent an actuator or drive an illegal state. Every thought, action and observation is written to an append-only audit log, which we replay to show what the agent did and why. Guardrails catch disasters but do not make the agent correct — correctness is what we measure.

## 6. Hardware requirements and cost

All hardware must be procured; none is available in-house. Prices are current Swedish retail (Electrokit, incl. 25% VAT). The recommended build uses a Raspberry Pi 5, which comfortably runs the edge software and could later host a lightweight cluster. The full bill of materials:

| Item (recommended build) | Price (SEK) |
| --- | --- |
| Raspberry Pi 5 (4 GB) | 1409 |
| Official 27 W USB-C power supply | 179 |
| microSD card 32 GB (OS + storage) | ~130 |
| Case with active cooler | ~238 |
| DS18B20 temperature sensor | 42 |
| 4.7 kΩ resistor (sensor pull-up) | ~2 |
| Relay module 5 V (switches the heater/fan/LED) | ~50 |
| Breadboard (400-point) | ~55 |
| Jumper wires (65-pack) | ~40 |
| Shipping (estimate) | ~59 |
| Total (recommended build) | ~2200 |

Budget alternative. Swapping the Pi 5, its power supply and case for a Raspberry Pi Zero 2 W with a 16 GB microSD and USB power (~450 SEK for that board set) keeps the same sensor/actuator parts and brings the total to roughly 700 SEK — sufficient for a single-room bench, with less headroom.

Notes. Optional extra sensors (DHT22 humidity, PIR motion, LDR light) cost ~40–80 SEK each if additional physical signals are wanted. An ESP32 development board (~80–100 SEK) is an even cheaper way to drive the sensor and relay, at the cost of a MicroPython/C rewrite instead of the Python edge agent.

## 7. Deliverables and timeline

Deliverables: a working hardware bench closing the CPS loop (swappable fake/real driver); the control stack deployed on Kubernetes; an LLM control agent under whitelist and audit guardrails; a fault-injection harness with a recorded decision dataset; and an evaluation of control success and agent-failure modes with a written analysis. Indicative timeline: roughly 5–7 weeks — bench (1–2), Kubernetes bring-up (1–2), control hand (1), and fault injection with evaluation (2).